## Slide 1
Sprint review #11 HyDE feed recommendation
API Spec Link :
Orchestrator :
API core evaluation link : https://hyderecomment-service-v1-1-0-du7yhkyaqq-as.a.run.app/docs#/
Github : https://github.com/TunKedsaro/Hyde
QA : https://humanintelligence.atlassian.net/wiki/spaces/CPM/pages/134611027/QA+Test+Plan+CV+Evaluation+Pipeline

## Slide 2
Prepare_history
User_context
HyDE_prompt
Llm
Gemini_flast_2.5
Embedding
gemini-embedding-001
Embedded vector
Interactions.csv
Students.csv
feeds.jsonl
stu_p001.npy
stu_p001.json
Process
Output
Process
Input
Legend
HyDE Feed Recommendation - System Overview

## Slide 3
HyDE Feed Recommendation - System Overview
HyDE recommentdation core engine API
GCS / hyde-datalake (Test)

## Slide 4
HyDE Feed Recommendation - Generate HyDE bundle for a single student
HyDE recommentdation core engine API
GCS / hyde-datalake (Test)

## Slide 5
HyDE Feed Recommendation - Generate HyDE bundle for a single student
HyDE recommentdation core engine API
GCS / hyde-datalake (Test)

## Slide 6
HyDE Feed Recommendation - Generate HyDE bundle for a single student
HyDE recommentdation core engine API
GCS / hyde-datalake (Test)

## Slide 7
HyDE Feed Recommendation - Generate HyDE bundle for a single student
HyDE recommentdation core engine API
GCS / hyde-datalake (Test)

## Slide 8
HyDE Feed Recommendation – Fetch result
HyDE recommentdation core engine API
GCS / hyde-datalake (Test)

## Slide 9
HyDE Feed Recommendation – Fetch result
HyDE recommentdation core engine API
GCS / hyde-datalake (Test)

## Slide 10
Overview
HyDE Feed Recommendation - System Overview

## Slide 11
Overview
HyDE Feed Recommendation - System Overview

## Slide 12
Overview
HyDE Feed Recommendation - System Overview
2.5 -> gemini-3.0

## Slide 13
Overview
HyDE Feed Recommendation - System Overview

## Slide 14
Overview
HyDE Feed Recommendation - System Overview

## Slide 15
HyDE Feed Recommendation - System Overview
.npy
.faiss
.json
.yaml
Inputs
vector
recency
popularity
Subscore function
language
Weighted Aggregation
Sort + Top-N + Final Output
Json response
Process
Output
Process
Input
Legend
Load + Validate
Load FAISS Index read_index()
User Embedding
(1 – 5 queries)
FAISS Search Top K
Score + indices
Map Indices <-> Meta
Candidates (feed_id)
Shin
recency
popularity
Subscore function
language
..…

## Slide 16
Overview
vector
recency
popularity
Subscore function
language
Weighted Aggregation
Sort + Top-N + Final Output
Json response
scores
Inputs
indices
HyDE Feed Recommendation - System Overview

## Slide 17
Overview
vector
recency
popularity
Subscore function
language
Weighted Aggregation
Sort + Top-N + Final Output
Json response
scores
Inputs
indices
recency
popularity
Subscore function
language
..…
HyDE Feed Recommendation - Subscore

## Slide 18
Overview
Weighted Aggregation
Sort + Top-N + Final Output
Json response
scores
Inputs
indices
recency
popularity
Subscore function
language
..…
HyDE Feed Recommendation - Subscore

## Slide 19
Overview
scores
Inputs
indices
Weighted Aggregation
Sort + Top-N + Final Output
Json response
recency
popularity
Subscore function
language
..…
Mapping retrieval outputs to real feed items
- We got internal vector ids (indices), NOT business ids
- We convert `index_id` -> `feed_id` via aligned metadata array
- Then join `feed_id` -> full feed metadata from feeds_meta.jsonl
- Resuts candidates become “real feed items” with fields like title, language created_at, views
HyDE Feed Recommendation - Subscore

## Slide 20
Overview
scores
Inputs
indices
Weighted Aggregation
Sort + Top-N + Final Output
Json response
recency
popularity
Subscore function
language
..…
Deterministic Subscore
- We compute 3 interpretable signals per feed
1. Language_match : exact match
2. Recency : exponential decay using half-life days
3. Popularity : log-normalized engagement (views/likes/etc.)
- All score are bounded in [0,1]
- Subscore are deterministic (same inputs -> same output0
HyDE Feed Recommendation - Subscore

## Slide 21
Overview
scores
Inputs
indices
Weighted Aggregation
Sort + Top-N + Final Output
Json response
recency
popularity
Subscore function
language
..…
Deterministic Subscore
- We compute 3 interpretable signals per feed
1. Language_match : exact match
2. Recency : exponential decay using half-life days
3. Popularity : log-normalized engagement (views/likes/etc.)
- Read feed language from : feed_meta["lang"]
- If equal user language -> 1.0 else ->0.0
- It’s a hard match (not similarity, just exact match)
- If user prefers "th" , Thai content gets a boost
HyDE Feed Recommendation - Subscore

## Slide 22
Overview
scores
Inputs
indices
Weighted Aggregation
Sort + Top-N + Final Output
Json response
recency
popularity
Subscore function
language
..…
Deterministic Subscore
- We compute 3 interpretable signals per feed
1. Language_match : exact match
2. Recency : exponential decay using half-life days
3. Popularity : log-normalized engagement (views/likes/etc.)
HyDE Feed Recommendation - Subscore

## Slide 23
Overview
scores
Inputs
indices
Weighted Aggregation
Sort + Top-N + Final Output
Json response
recency
popularity
Subscore function
language
..…
Deterministic Subscore
- We compute 3 interpretable signals per feed
1. Language_match : exact match
2. Recency : exponential decay using half-life days
3. Popularity : log-normalized engagement (views/likes/etc.)
- This is a “freshness score”
- age = 0 days -> recency = 1.0 (2**(-0/30) -> 1.0)
- age = 15 days -> recency = 0.707 (2**(-15/30) -> 0.707)
- age = 30 days -> recency = 0.5 (2**(-30/30) -> 0.5)
- age = 60 days -> recency = 0.25 ( 2**(-60/30) -> 0.25)
- The half - life is configurable (recency_half_life_days from YAML)
HyDE Feed Recommendation - Subscore

## Slide 24
Overview
scores
Inputs
indices
Weighted Aggregation
Sort + Top-N + Final Output
Json response
recency
popularity
Subscore function
language
..…
Deterministic Subscore
- We compute 3 interpretable signals per feed
1. Language_match : exact match
2. Recency : exponential decay using half-life days
3. Popularity : log-normalized engagement (views/likes/etc.)
HyDE Feed Recommendation - Subscore

## Slide 25
Overview
scores
Inputs
indices
Weighted Aggregation
Sort + Top-N + Final Output
Json response
recency
popularity
Subscore function
language
..…
Deterministic Subscore
- We compute 3 interpretable signals per feed
1. Language_match : exact match
2. Recency : exponential decay using half-life days
3. Popularity : log-normalized engagement (views/likes/etc.)
- This is a “popularity score”
- view = 0 -> popularity = 0.0 (log(1) / 13.8155 -> 0)
- view = 10,000 -> popularity = 0.67 (log(10,001) / 13.8155 -> 0.67)
- view = 100,000 -> popularity = 0.83 (log(100,001) / 13.8155 -> 0.83)
- view = 1,000,000 -> popularity = 1.0 (log(1,000,001) / 13.8155 -> 1.0)
- Popular feeds get boost But they do NOT overpower semantic similarity
- We clamp to 1 (Prevents runaway values)
HyDE Feed Recommendation - Subscore

## Slide 26
Overview
Weighted Aggregation
scores
Inputs
indices
Sort + Top-N + Final Output
Json response
recency
popularity
Subscore function
language
..…
Weighted Aggregation
- Subscore + vector score are combined into one final_score
- YAML controls weights (easy to tune without touching code) - which features participate
- their weights
- whether to clamp inputs
- whether to renormalize weights (sum to 1)
HyDE Feed Recommendation - Subscore

## Slide 27
Overview
scores
Inputs
indices
Json response
Sort + Top-N + Final Output
Weighted Aggregation
recency
popularity
Subscore function
language
..…
Sort + Top-N + Final output
- Sort candidates by ranking score key
- Return - student_id
- meta configuration for debugging / reproducibility
- candidate list (previews/top-N)
- Candidate includes both
- raw retrieval score (vector_score)
- interpretable subscores (why it ranked)
HyDE Feed Recommendation - Subscore

## Slide 28
Overview
scores
Inputs
indices
Sort + Top-N + Final Output
Weighted Aggregation
recency
popularity
Subscore function
language
..…
Sort + Top-N + Final output
Json response
HyDE Feed Recommendation - Subscore

## Slide 29
Sprint review #10 HyDE feed recommendation
API Spec Link :
Orchestrator :
API core evaluation link : https://hyderecomment-service-v1-1-0-du7yhkyaqq-as.a.run.app/docs#/
Github : https://github.com/TunKedsaro/Hyde
QA : https://humanintelligence.atlassian.net/wiki/spaces/CPM/pages/134611027/QA+Test+Plan+CV+Evaluation+Pipeline

## Slide 30
HyDE Feed Recommendation - System Overview
vector
recency
popularity
Subscore function
language
Weighted Aggregation
Sort + Top-N + Final Output
Json response

## Slide 31
Prepare_history
User_context
HyDE_prompt
Llm
Gemini_flast_2.5
Embedding
gemini-embedding-001
Embedded vector
Interactions.csv
Students.csv
feeds.jsonl
stu_p001.npy
stu_p001.json
Process
Output
Process
Input
Legend
HyDE Feed Recommendation - System Overview

## Slide 32
Interactions.csv
Students.csv
feeds.jsonl
HyDE Feed Recommendation - System Overview

## Slide 33
HyDE Feed Recommendation - System Overview

## Slide 34
Prepare_history
User_context
HyDE_prompt
Llm
Gemini_flast_2.5
Embedding
gemini-embedding-001
Embedded vector
stu_p001.npy
stu_p001.json
Process
Output
Process
Input
Legend
HyDE Feed Recommendation - System Overview

## Slide 35
Embedding
gemini-embedding-001
Metadata
Embedded vector
Shape = (5,768)
HyDE Feed Recommendation - System Overview
Data lake
Gemini-2.5-flash -> gemini-3-flash-preview
Temperature = 1
Rethink = defualt

## Slide 36
Prepare_history
User_context
HyDE_prompt
Llm
Gemini_flast_2.5
Embedding
gemini-embedding-001
Embedded vector
metadata
Data lake
Process
Output
Process
Input
Legend
HyDE Feed Recommendation - System Overview
Notes: https://www.quorum.co.uk/2024/04/09/database-data-lake-data-warehouse-whats-the-difference/

## Slide 37
HyDE Feed Recommendation - System Overview

## Slide 38
HyDE Feed Recommendation - System Overview
Notes: Embedding0n.

## Slide 39
HyDE Feed Recommendation - System Overview
Notes: Embedding0n.

## Slide 40
HyDE Feed Recommendation - System Overview

## Slide 41
HyDE Feed Recommendation - System Overview
Video

## Slide 42
 | Stu_p001 | Stu_p002 | Stu_p003 | Stu_p004 | Stu_p005 | Stu_p006 | Stu_p007 | Stu_p008 | Stu_p009 | Stu_p010 | average
query_sec | 0.00101 | 0.00065 | 0.00058 | 0.00064 | 0.00067 | 0.00354 | 0.00077 | 0.00056 | 0.00056 | 0.00066 | 0.00096
history_sec | 0.01339 | 0.01010 | 0.00979 | 0.00971 | 0.01111 | 0.01051 | 0.00888 | 0.00944 | 0.00959 | 0.01291 | 0.01054
embed_sec | 1.81636 | 1.77266 | 2.03714 | 1.69645 | 1.72026 | 1.79597 | 1.75972 | 1.76440 | 1.72077 | 1.75303 | 1.78368
metadata.json | 0.18499 | 0.12241 | 0.10613 | 0.11913 | 0.10847 | 0.11897 | 0.12841 | 0.11524 | 0.11533 | 0.12951 | 0.12486
embedding0n.npy | 1.23484 | 1.28129 | 1.28272 | 1.16481 | 1.15355 | 1.12040 | 1.15927 | 1.15244 | 1.21216 | 1.12801 | 1.18895
total_sec | 3.25059 | 3.18711 | 3.43636 | 2.99074 | 2.99306 | 3.04939 | 3.05705 | 3.04208 | 3.05841 | 3.02412 | 3.10898
HyDE Feed Recommendation
Pipeline Execution Time Breakdown per Student (seconds)

## Slide 43
 | Stu_p001 | Stu_p002 | Stu_p003 | Stu_p004 | Stu_p005 | Stu_p006 | Stu_p007 | Stu_p008 | Stu_p009 | Stu_p010 | average
metadata.json | 0.06906 | 0.0565 | 0.09909 | 0.06359 | 0.07367 | 0.06569 | 0.07023 | 0.0673 | 0.07545 | 0.07149 | 0.07514
embedding0n.npy | 0.07413 | 0.06238 | 0.06575 | 0.07541 | 0.05905 | 0.06792 | 0.06209 | 0.06646 | 0.06743 | 0.06615 | 0.06786
total_sec | 0.14319 | 0.11888 | 0.16484 | 0.139 | 0.13272 | 0.13361 | 0.13232 | 0.13376 | 0.14288 | 0.13764 | 0.143
HyDE Feed Recommendation
Storage retrieval from GCS (seconds)

## Slide 44
Prepare_history
User_context
HyDE_prompt
Llm
Gemini_flast_2.5
Embedding
gemini-embedding-001
Embedded vector
metadata
Process
Output
Process
Input
Legend
HyDE Feed Recommendation - System Overview
Notes: https://www.quorum.co.uk/2024/04/09/database-data-lake-data-warehouse-whats-the-difference/

## Slide 45
HyDE Feed Recommendation - System Architecture & Technology Stack

## Slide 46
HyDE Feed Recommendation - System Architecture & Technology Stack

## Slide 47
HyDE Feed Recommendation - Future Work
Add endpoint get student
Update intent core code
Notes: /hyde/update_batch
- Don’t remove everyone in CGS but check one by one
Run as async format
Add set batch size parameters (Defual = 10)
Add destination path in yaml file

## Slide 48
HyDE feed recommendation – Future Work
+

## Slide 49
Team stand up

## Slide 50: Tue,260224
Done
  Completed calc_subscore.py (Local version)
  Developed calc_subscore_dev.py (Online version, ~60% done)
    New datalake design -> Create new fetch API (/hyde/student/{student_id}/json
Todo
  Align score calculation and feed_id mapping with Shin
  Create API
    Feed map
    Interaction map
  Continue integration with Shin’s code
Issue
  -

## Slide 51: Tue,260224

## Slide 52: Tue,260224

## Slide 53: Thu,260219
Done
  Start integrating subscore into Shin’s project
  - Begin with mocking data
  - Adding .yaml file and
  - Gradually refactor and move related code into Shin’s folder structure (In progress)
Todo
  Continue merging subscore into Shin’s pipeline
  Connect score, index, and feed metadata flow
    Score
    Indices
    Feed detail and metadata (BigQuery -> Redist -> json)
Issue
  Code is quite complex
  Integration with Shin’s code

## Slide 54: Thu,120226
Done
  Start integrating subscore into Shin’s project
  - Begin with mocking data
  - Adding .yaml file and
  - Gradually refactor and move related code into Shin’s folder structure (In progress)
Todo
  Continue merging subscore into Shin’s pipeline
  Connect score, index, and feed metadata flow
    Score
    Indice
    Feed detail and metadata (BigQuery -> Redist -> json)
Issue
  Code is quite complex
  Integration with Shin’s code

## Slide 55: Wed,180226
Done
  Aligned with Shin
  Clarified subscore poc code
  Drafted structure and explored how to collaborate within Shin’s Github repository
Todo
  Target completion : tomorrow or Friday
Issue
  -

## Slide 56
HyDE Feed Recommendation – Batch student HyDE generator

## Slide 57: Tue,100226
Done
  Update 3 case hander retrieval support with hyde with FastAPI -> Deploy
Todo
  Update GCS Retrieval with handerling 3 cases with FastAPI
  HyDE generator
    Batch HyDE student generator
    Single HyDE student generator
Issue
  -

## Slide 58
HyDE Feed Recommendation – Batch student HyDE generator

## Slide 59
HyDE Feed Recommendation - Batch student HyDE generator

## Slide 60
HyDE Feed Recommendation – Single student HyDE generator

## Slide 61
HyDE Feed Recommendation - Single student HyDE generator

## Slide 62
HyDE Feed Recommendation - System Architecture & Technology Stack

## Slide 63: Mon,090226
Done
  Align CVEvaluation QA with P’bloom and update confluence
  Align Feed recommentdation (*pipeline with flowchart)
    Functions/core/subscore.py
    Pipeline_3_gold_validate.py
  Align with shin about How vector embedding should be
  Plan tasks for Sprint 11 in Jira
Todo
  Update GCS Retrieval class with new 3 conditions
  Develop pipeline to Update Embedding vector with shin format style
  undle data for each student (Pipeline_2_user_hyde_refresh.py)
Issue
  -

## Slide 64
HyDE Feed Recommendation - System Architecture & Technology Stack

## Slide 65
HyDE Feed Recommendation - System Architecture & Technology Stack

## Slide 66
HyDE Feed Recommendation - System Architecture & Technology Stack

## Slide 67
HyDE Feed Recommendation - System Architecture & Technology Stack

## Slide 68
HyDE Feed Recommendation - System Architecture & Technology Stack

## Slide 69: Fri,060226
Done
  Align CVEvaluation QA with P’bloom and update confluence
  Align Feed recommentdation (*pipeline with flowchart)
    Functions/core/subscore.py
    Pipeline_3_gold_validate.py
  Align with shin about How vector embedding should be
  Plan tasks for Sprint 11 in Jira
Todo
  Update GCS Retrieval class with new 3 conditions
  Develop pipeline to Update Embedding vector with shin format style
  undle data for each student (Pipeline_2_user_hyde_refresh.py)
Issue
  -

## Slide 70: Thu,050226
Done
  Read and understood the QA Test Plan for the CV Evaluation Pipeline link
  Understanding task for sprint 11 then prepare material to discuss (B4 P’bloom vacation)
Todo
  Align CVEvaluation QA with P’bloom
  Align Feed recommentdation (*pipeline with flowchart)
    Functions/core/subscore.py
    Pipeline_3_gold_validate.py
  Align with shin about How vector embedding should be
  Plan tasks for Sprint 11 in Jira
  Update GCS Retrieval class with new 3 conditions
  Develop pipeline to bUpdate Embedding vector with shin format style
  undle data for each student (Pipeline_2_user_hyde_refresh.py)
Issue
  Question in Slack
  Question in Figma

## Slide 71: Wed,040226
Done
  Sprint review deck for Sprint 10
  Develop an endpoint to query data from Cloud Storage
Todo
  Read and understood the QA Test Plan for the CV Evaluation Pipeline link
  Plan tasks for Sprint 11 in Jira
  Develop pipeline to bundle data for each student (Pipeline_2_user_hyde_refresh.py)
Issue
  -

## Slide 72: Tue,050226
Done
  Read and understood the QA Test Plan for the CV Evaluation Pipeline link
Todo
  Plan tasks for Sprint 11 in Jira
  Develop pipeline to bundle data for each student (Pipeline_2_user_hyde_refresh.py)
Issue
  -

## Slide 73
HyDE Feed Recommendation - System Overview
Case 1 : เจอ bucget + metadata
Case 2 : Storage(bugget x metadata)-> return Only metadata
Case 3 : Have no bugget -> return data from bigquery
If case 2 or case 3 -> talk with shin what going on?
If some vector is missing or not complete return only complete vector and other “error”
Notes: https://www.quorum.co.uk/2024/04/09/database-data-lake-data-warehouse-whats-the-difference/

## Slide 74: Tue,030226
Done
  Prepared sprint review deck for Sprint 10
Todo
  Implement item retirement on Cloud Storage (code + cron job)
  Plan tasks for Sprint 11 in Jira
  Develop pipeline to bundle data for each student
  Read and understood the QA Test Plan for the CV Evaluation Pipeline link

## Slide 75
Process of work

## Slide 76
  POC -> MVP - POC : all full pipeline code - MVP : POC + production plan + owner
  Estimate cost man-day and grant chart
  1 Sprint = 2 weeks
  We have sprint glooming before sprint start
  We use Jira to estimate timeline and ticket
  There are ghostdeck
  There are confluence for project detail
  There are POC
  Estimate manday cost
  Design database
  Architecture
  RACI
  SIT เหลืออีก 4 เดือน เดือน june
  UAT เหลืออีก 6 เดือน เดือน สิงหา
  Golive เหลืออีก … เดือน เดือน October

## Slide 77: Tue,040226
Done
  Xxx
  Xxx
  xxx
Todo

## Slide 78
"resumeJson":{
{
"Profile": {
"name": "Juan Jose Carin",
"email": "juanjose.carin@gmail.com",
"linkedin": "linkedin.com/in/juanjosecarin"
},
"Summary": {
"summary_points": [
"Experienced data scientist with analytical background."
]
},
"Education": [
{
"institution": "University of California, Berkeley",
"degree": "MIDS",
"gpa": "3.93"
}
],
"Experience": [
{
"title": "Data Scientist",
"company": "CONENTO",
"dates": "2016",
"description": [
"Built ETL pipelines and predictive models."
]
}
],
"Activities": [
{
"name": "LLM Evaluation Harness",
}
],
"Skills": {
"skills": ["Python","RAG""Data Analysis", "Machine Learning"],
}
}
Input payload
{
"outputLang": "en",
"targetRole": "role#ai_engineer",
"resumeJson": {
"Profile": {},
"Summary":{},
"Education":[],
"Experience": [],
"Activity": [],
"Skills": {}
}
}
CV Resume Evaluation Orchestrator
The evaluation API accepts a lightweight request wrapper and a structured resume body. The wrapper controls evaluation behavior, while the resume body contains the actual CV content.
Key point:
- Actual resume content
- Flexible : missing sections are allowed
- Used as the main input for scoring
CVResume evaluation – Resume Evaluation Input Structure

## Slide 79: 2601290000
Done
  Local data -> BigQuery -> Pipeline

## Slide 80: 2601290937
Done
  Local data -> BigQuery -> Pipeline
  Upload Embedding output -> BigQuery (ไม่สมบูรณ์แค่ Upload ขึ้น)
Today
  ออกแบบ Json field ที่มีเก็บรายละเอียดมากขึ้น & ตกลงว่าจะเอา Field อะไรบ้าง
  เขียยนโค้ดให้เป็นเรื่องราวมากขึ้น ไม่ใช้ spaghetti
  ออกแบบระบบ Retirer 30 วัน
  ทำความเข้าใจ pipeline_2-3
Issue
  ไม่รู้ว่าจะต้องทำอะไร
  ไม่รู้ว่าที่ทำมามันถูกใช่ไหม
  แล้วหน้าตาสุดท้ายจะเป็นยังไง

## Slide 81: 2601290937
Done
  Completed data flow local data to BigQuery and into the pipeline
  Uploaded initial embedding outputs to BigQuery (next step : full integration)
Today
  Disigned a richer JSON schema and finalized required fields
  Refactored code to be more structured and readable (Reduced spaghetti code)
  Designed a 30-day data retention system
  Reviewed and gained understanding of pipeline_2 and pipeline_3
Issue
  ไม่รู้ว่าที่ทำมามันถูกใช่ไหม
  แล้วหน้าตาสุดท้ายจะเป็นยังไง
    ที่ใช้ BigQuery ถูกไหม
    บน FastAPI ก็แค่เอาไว้ให้ user trigger update batch กับ แบบ individual

## Slide 82
HyDE feed recommendation – System Overview
Prepare_history
User_context
HyDE_prompt
Llm
Gemini_flast_2.5
Embedding
gemini-embedding-001
Embedded vector

## Slide 83
HyDE feed recommendation – System Overview

## Slide 84
HyDE feed recommendation – System Overview

## Slide 85
HyDE feed recommendation – System Overview

## Slide 86
HyDE feed recommendation – System Overview
Dsxxxxxxxxxxxxxx
Xxxxxxxxxxxxxxxxx
xxxxxxxxxxxxxxxxx

## Slide 87: 2601290937
BigQuery X
  Datalake
  เพราะ ต้อง similarity search
  แบ่งชื่อ Folder เอาไว้
  เก็บ vector , meta
Datalake |- Student01 |- Vector 1 – 5 |- Metadata |- student02 … .

## Slide 88: Project – Topic
Topic
- loremipsum
- loremipsum
- loremipsum
Topic
- loremipsum
- loremipsum
- loremipsum
Topic
- loremipsum
- loremipsum
- loremipsum
Section | Complete ness | Content Quality | Grammar | Length | Role Relevance | Section Weight
Profile | 10 | 10 | 0 | 0 | 0 | 0.10
Summary | 10 | 10 | 10 | 10 | 10 | 0.10
Education | 10 | 0 | 0 | 0 | 10 | 0.20
Experience | 10 | 10 | 10 | 10 | 10 | 0.20
Activities | 10 | 10 | 10 | 10 | 10 | 0.20
Skills | 10 | 0 | 0 | 10 | 10 | 0.20